Risk Management Plan

| **Risk Description** | **Likelihood** | **Severity** | **Risk** | **Mitigation Plan** |
| --- | --- | --- | --- | --- |
| Voice recognition does not work | medium | medium | medium | Allow recording feature |
| Remote connection does not work | medium | medium | medium | Allow download feature |
| Off White background | Low | Low | Low | Allow custom background color |
| Landscape and Portrait mode | medium | medium | medium | Focus on one mode first |
| Adjustable font size | medium | medium | medium | Enable default size setting |
| Animated page turning | medium | medium | medium | Enable non turning page effect |
| Compatibility to two operating systems (Android & iOS) | high | high | high | Focus on one operating system only |
| Database connection not working | low | high | medium | Use cloud database (AWS or google cloud) |
| Sponsor (Lisa) change of mind | low | medium | low | Apply agile methodology to ensure change requirement can be accommodate even at late stage |
| Developer got sick | medium | high | high | Add buffer time for sick leave or other leave |
| Team leave the company | low | high | medium | Backup from other team |
| Identity protection regulation | high | high | high | Comply to the regulation |