## Slide 1: Menu Tablet Project Findings and Evaluation

## Slide 2
Summary
We have completed our project milestone including installing menu tablets in our 2 restaurants and conducting test launch. During test launch we perform survey where 50 customers participated. The survey objectives are to achieve the following goals:
Increase overall customer satisfaction by being fast and efficient
Decrease customers wait time to place order and pay bills
Have better dining experience after tablet rollout
Satisfactory use of tablet with ease of use and technical soundness
Having accurate orders served
Having lesser wait times to be seated at the restaurant

## Slide 3
Overview
The following goals were evaluated after the test launch was complete:
Less than 10 minutes wait time to be seated
Customer time at restaurant less than 30 minutes
98% accurate orders served
Efficient checkout process within 1 minute
Tablet usage with no technical issues
Ease of tablet navigation
Great experience with the overall tablet rollout

## Slide 4
Findings
We wanted to focus on the data as to how the customers rated a traditional experience with a waiter as opposed to tablet ordering. The survey shows 40% respondent prefer tablet compared to 10% who dislike it. The complete data is shows by the following chart:
Chart: 
| Liked Tablet | Tablet + Waiter | Disklike Tablet | No Preference
Tablet v/s Waiter | 0.4 | 0.3 | 0.1 | 0.2
A successful rollout means, minimal to no technical Issue. Meanwhile our survey still find 12 % (6 customer) reported technical problem.
Chart: Tablet Technical Issue
| Yes | No
Tablet Technical Issue | 0.12 | 0.88

## Slide 5
Next Steps
Though the test rollout experience for customers was satisfactory with 72% customer rated 4/5 or higher, There are still improvements that needs to be done. Some of the immediate steps identified are:
1. The overall experience with the tablet rollout needs to be improved
Current Survey results show:
4/5 score Great – 20%
5/5 score Great – 32%
Need to improve the overall experience to above 80% by improving design and encourage waiter to offer customer help in operating the tablet.

## Slide 6
Next Steps
2. Another important factor to achieve is “Accuracy is serving the correct order”
Current Survey results show:
Correct order 73%
Order went wrong – 28%
The goal was to achieve an Accuracy of 98% to avoid food wastage. We can improve it by adding voice notification to the kitchen so cook will be more aware if there is any new order/order change. We can also provide display monitor to show customer order per table to the kitchen staff and waiter.